CASTAWAY

Product & Business Plan

The fantasy league platform for reality TV — launching with Survivor, built for every show

March 2026  |  Confidential

# Executive Summary

Castaway is a fantasy league platform for reality TV. It lets any friend group, fan community, or podcast audience run their own private league around elimination-format reality shows — starting with Survivor, with Big Brother, Amazing Race, and others to follow. The platform handles user authentication, snake drafts, real-time scoring from game events, leaderboards, tribe tracking, a Monte Carlo simulation engine, and a Slack bot. A fully-functional Survivor implementation is already live on Railway today.

The immediate opportunity is to transform this single-tenant, single-season tool into a multi-tenant SaaS platform. The Castaway brand is show-agnostic, protecting against IP risk while opening a larger addressable market. Survivor Season 51 premieres in Fall 2026, creating a natural, time-boxed launch window with predictable demand.

The core product is already built. The path to revenue is a focused multi-tenancy sprint, a Stripe integration, and a self-serve onboarding flow. Most of the hard work is done.

| Metric | Value |
| --- | --- |
| Current Status | Live, single-league, Season 50 |
| Tech Stack | Next.js 16, Prisma/PostgreSQL, Clerk, Railway |
| Target Launch | Season 51 premiere (Fall 2026) |
| Primary Revenue Model | Annual commissioner subscription per league |
| Year 1 Revenue Target | $18,000 – $36,000 ARR |
| Pricing (proposed) | $49/season per league (up to 12 players) |

# The Opportunity

## Why Reality TV Fantasy?

Reality TV competition shows — Survivor, Big Brother, The Amazing Race, The Challenge — collectively draw tens of millions of weekly viewers and generate some of the most passionate fan communities in television. Despite this, there is no dominant, purpose-built fantasy platform for the genre. The market is served by spreadsheets, manual Discord bots, and generic sports fantasy apps that don't understand the unique mechanics of these shows: tribe swaps, eviction votes, alliance blindsides, jury systems, and elimination arcs.

Castaway launches with Survivor — the longest-running elimination competition franchise, currently in its 50th season — because the core product is already built and proven. But the brand and architecture are designed from day one to support any show in the genre. This is the platform fantasy play, not a Survivor fan site.

Fan communities are large, passionate, and accustomed to paying for digital products. Survivor subreddits, podcasts, and Patreon communities routinely have tens of thousands of engaged followers who watch live and discuss in real-time — exactly the kind of user who wants a live-scoring fantasy experience.

## Market Gap

| What Exists | What's Missing |
| --- | --- |
| Generic fantasy platforms (ESPN, Yahoo) | Survivor-specific scoring events (idols, blindsides, jury) |
| Spreadsheet templates | Real-time scoring, leaderboards, draft tools |
| Discord/Slack bots | Persistent data, history, visual leaderboards |
| Fan-built one-offs | Polished UX, mobile PWA, self-serve setup |

## Timing

Season 50 (All-Stars) is airing now. Season 51 premieres in fall 2026. That gives approximately 5 months to complete the SaaS pivot — enough runway to ship multi-tenancy, payment processing, and a marketing landing page before the new season creates organic demand. Season finales and premiere dates are the natural purchase moments for commissioners.

Every Survivor season is a new acquisition window. Unlike most SaaS markets, the product resets to high intent every 6 months.

# Product Vision

## What We're Building

A self-serve SaaS platform where any group can run a fully-featured fantasy league around their favorite reality TV show — starting with Survivor, expanding to Big Brother, Amazing Race, and beyond. Zero setup friction, real-time scoring, and a polished mobile-friendly experience. Castaway is the fantasy platform for reality TV that doesn't exist yet.

## Core Value Proposition

- Set up a league in under 5 minutes with self-serve onboarding

- Live scoring from structured game events — no manual spreadsheet updates

- Full draft system with snake order and configurable rounds

- Mobile PWA — works on phone during live episode viewing

- Customizable scoring rules per league

- Simulation engine for strategy nerdery (a differentiator)

## Product Tiers

| Tier | Price | For |
| --- | --- | --- |
| Free | $0 | Solo / testing (1 league, up to 4 players, no custom scoring) |
| Commissioner | $49/season | Standard friend group (1 league, up to 16 players, full features) |
| Community | $99/season | Podcasts & fan groups (3 leagues, up to 50 players per league, API access) |

Pricing is per-season (not per-month) to align with how Survivor fans think. A 'season' maps to one airing of the show (~13 weeks). After a season ends the league is archived and the commissioner decides whether to renew for the next one.

## Feature Roadmap by Phase

### Phase 1 — SaaS Foundation (Now → Season 51 Launch)

- Multi-tenancy: league isolation, commissioner role, invite system

- Self-serve league creation flow with season selection

- Stripe integration: per-season payment at league creation

- Season data seeding: admin tools to load contestants per season

- Public marketing landing page with waitlist/early-access signup

- Free tier with hard limits (player cap, feature flags)

### Phase 2 — Engagement & Retention (Season 51 → Season 52)

- Merge functionality (complete existing roadmap item)

- Contestant player pages

- Public team breakdowns (any user can view any team)

- Point betting / predictions layer

- In-app chat / trash talk

- Weekly recap digest (email + Slack)

- Push notifications for tribal councils

### Phase 3 — Community & Network Effects (Season 52+)

- Multi-season history and analytics

- Dynasty/keeper leagues carrying over between seasons

- League discovery (public leagues for podcast communities)

- API access for Community tier

- Affiliate program for podcast commissioners

# Target Market

## Primary Persona: The Commissioner

The Commissioner is the person who organizes fantasy leagues in their friend group. They're 25–45, a longtime Survivor fan, tech-comfortable, and already running a league via spreadsheet or Discord. They watch episodes live and spend hours on Survivor fan communities. They're willing to pay $50 to save hours of manual work and give their league a professional feel.

Acquisition insight: The Commissioner is the buying decision. Once they pay and set up a league, they recruit 8–15 players who use the product for free. Every Commissioner acquisition multiplies your active user count by 10x.

## Secondary Persona: The Podcast Commissioner

Survivor podcasts and YouTube channels with 5,000–100,000 listeners run listener fantasy leagues as engagement tools. These commissioners need multi-league support and higher player caps. They're a natural Community tier customer and a powerful distribution channel — a single podcast shoutout can generate dozens of commissioner signups.

## Market Sizing

| Segment | Estimate | Notes |
| --- | --- | --- |
| Survivor viewers (US) | ~5M per episode | Nielsen S50 average |
| Active fantasy players (est.) | ~500K | ~10% of viewers, comparable to other reality TV fantasy |
| Leagues (if avg 10 players) | ~50K leagues | Total addressable market |
| Addressable at $49/season | $2.45M/season | At 100% capture — unrealistic but useful ceiling |
| Realistic Y1 target (0.05%) | ~25 leagues | $1,225 first season |
| Realistic Y2 target (0.3%) | ~150 leagues | $7,350/season, 2 seasons = $14,700 |

These are conservative estimates. A single Survivor podcast with 10K listeners promoting the platform could generate 20–50 commissioner signups in one episode. The strategy should prioritize podcast partnerships early.

# Technical Migration Plan

## Current Architecture

The app is single-tenant: one League record, one set of contestants, all users in a shared database. The schema is well-designed and already contains multi-league infrastructure (the League model, leagueId foreign keys on Tribe and Episode), but Users and Teams are not yet scoped to a league.

## What Needs to Change

### 1. Multi-Tenancy (Highest Priority)

- Add leagueId to User (a user can join multiple leagues with different roles)

- Introduce LeagueMembership join table: User ↔ League with role (COMMISSIONER, MODERATOR, PLAYER)

- Scope all queries by leagueId — most are already, but event submission and user lookups need updating

- Commissioner invite flow: generate league-scoped invite codes (inviteCode already exists on User — repurpose as LeagueInvite)

### 2. Season Generalization

- Remove Season 50 hardcoding from seed data and UI copy

- Add Season model: number, name, premiereDate, finaleDate, contestantCount

- Admin tool: seed contestants from a JSON/CSV import per season

- League.season becomes a foreign key to Season

### 3. Payment Integration (Stripe)

- Add Stripe Checkout at league creation: commissioner pays before league goes live

- Store stripeSubscriptionId and paidUntil on League

- Free tier: enforce player cap (4) and disable premium features via feature flags

- Webhook: handle payment failures, renewals, cancellations

### 4. Self-Serve Onboarding

- Landing page → Create League → Choose season → Stripe Checkout → League dashboard

- Onboarding wizard: league name, draft settings, scoring customization, invite players

- Commissioner dashboard: separate view from player experience

## What Does NOT Need to Change

The core scoring engine, draft system, simulation engine, event derivation logic, tribe tracking, Slack bot, PWA configuration, and Railway deployment are all production-ready and can ship as-is. This is a significant advantage — the complex domain logic is already done.

## Estimated Engineering Effort

| Work Item | Estimated Effort | Notes |
| --- | --- | --- |
| Multi-tenancy schema changes | 3–5 days | Prisma migrations, query updates |
| LeagueMembership & invite flow | 2–3 days | Extend existing invite system |
| Season model + admin seeding | 2–3 days | Import tool + admin UI |
| Stripe integration | 3–4 days | Checkout, webhooks, free tier gates |
| Self-serve onboarding flow | 3–5 days | New pages + wizard |
| Marketing landing page | 2–3 days | Static Next.js page |
| Free tier feature flags | 1–2 days | Conditional rendering + API guards |
| Total estimate | 16–25 days | Solo developer, full-time |

# Go-to-Market Strategy

## Launch Timing

Target launch: 4–6 weeks before Survivor Season 51 premiere. Historically, CBS announces the cast 2–3 weeks before premiere. The sweet spot for commissioner acquisition is the window between cast announcement and premiere — this is when fan communities spike in activity and leagues traditionally form.

## Distribution Channels

### 1. Survivor Podcast Partnerships (Highest Leverage)

The Survivor podcast ecosystem is large and active. Shows like Rob Has a Podcast (RHAP), Survivor Fans Podcast, and dozens of others have highly engaged audiences. A partnership model — free Community tier access for podcast hosts in exchange for a shoutout — is zero-cost and can generate hundreds of commissioner signups per mention.

### 2. Reddit (r/survivor, r/fantasysurvivor)

r/survivor has 350K+ members. A well-timed launch post during cast announcement week can hit the front page of the subreddit. r/fantasysurvivor is a smaller but highly targeted audience. These communities are accustomed to creator-made tools and receptive to polished alternatives to spreadsheets.

### 3. X / Twitter Survivor Community

Survivor Twitter is extremely active during season premieres and finales. Sharing the product with Survivor cast members (many of whom are active on social media and appreciate fan engagement) can generate organic reach.

### 4. ProductHunt

A ProductHunt launch timed to the season premiere can generate early adopters from the tech-adjacent audience who are also reality TV fans. Not the core market but good for early feedback and press.

## Early Access Strategy

Build a waitlist landing page now (before Season 51 cast announcement). Offer early-access commissioners a discounted rate ($29 vs $49) and direct access to give product feedback. This creates urgency, validates willingness to pay early, and seeds the first cohort of real leagues.

Goal: 25 paying leagues for Season 51 premiere. This is achievable with a single well-placed podcast mention or Reddit post.

## Retention Strategy

Commissioner retention is the key metric. A commissioner who runs a successful league for Season 51 is highly likely to renew for Season 52. Focus on making the commissioner experience delightful: easy setup, clear admin controls, and automated Slack/email recaps that make them look good to their league members.

# Revenue Model & Projections

## Pricing Structure

| Tier | Price | Leagues | Players |
| --- | --- | --- | --- |
| Free | $0/season | 1 | Up to 4 |
| Commissioner | $49/season | 1 | Up to 16 |
| Community | $99/season | 3 | Up to 50/league |

Seasons align with Survivor's broadcast calendar: Spring (Feb–May) and Fall (Sept–Dec). Two revenue windows per year. Annual billing option available at 1.5x the per-season price (e.g., $69/year for Commissioner) to lock in retention.

## Revenue Projections

| Period | Paying Leagues | MRR (avg) | ARR |
| --- | --- | --- | --- |
| Season 51 (Fall 2026) | 25 leagues | $1,225 | $1,225 (one season) |
| Season 52 (Spring 2027) | 75 leagues | $3,675 | $3,675 |
| Season 53 (Fall 2027) | 150 leagues | $7,350 | $7,350 |
| Year 2 Total (S52+S53) | 150 leagues avg | — | $11,025 |
| Year 3 Target | 300 leagues | — | $22,000+ |

These projections assume no paid marketing — organic growth only via podcast partnerships and community posts. With even $500–1,000 in targeted Reddit ads during cast announcement week, these numbers could be 3–5x higher.

## Unit Economics

| Metric | Value |
| --- | --- |
| COGS per league/season (Railway hosting) | ~$0.50–$2 (shared infra) |
| Gross margin (Commissioner tier) | >95% |
| Customer Acquisition Cost (organic) | ~$0 |
| Customer Acquisition Cost (paid) | ~$10–20 (estimated) |
| Payback period | Immediate (single transaction) |
| LTV (2 seasons, Commissioner) | $98 |
| LTV (4 seasons, Commissioner) | $196 |

This is an extremely favorable unit economics profile. Zero COGS, zero CAC (organic), immediate payback. The only investment is engineering time to complete the SaaS pivot.

## Cost Structure

- Railway hosting: ~$20–50/month at current scale, scaling to ~$100–200/month at 500+ active leagues

- Clerk (auth): free up to 10K monthly active users, then $25/month

- Stripe fees: 2.9% + $0.30 per transaction

- Domain + misc infrastructure: ~$20/month

- Total monthly costs at launch: ~$50–100/month

# Competitive Landscape

There is no direct competitor offering a purpose-built Survivor fantasy platform with the feature depth described here. The competitive alternatives are:

| Alternative | Weakness | Our Advantage |
| --- | --- | --- |
| Spreadsheets (Google Sheets) | Manual scoring, no real-time, no mobile | Automated scoring, live leaderboards, PWA |
| Discord/Slack bots | Text-only, no persistence, no draft system | Full web UI, history, simulation engine |
| ESPN/Yahoo Fantasy | No Survivor support, wrong game mechanics | Survivor-native: idols, blindsides, tribes |
| Generic fantasy builders | Require manual configuration, not Survivor-aware | Pre-configured for Survivor, plug-and-play |
| Fan-made one-offs | Abandoned after one season, poor UX | Actively maintained, multi-season roadmap |

The primary moat is domain specificity combined with engineering quality. The simulation engine alone is a differentiator no competitor offers — it lets serious fantasy players analyze draft strategies mathematically, which is catnip for the hardcore Survivor fan audience.

# Key Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| CBS cancels Survivor | Very Low | Franchise is in S50 All-Stars — high viewership; S51 already greenlit |
| Low commissioner conversion | Medium | Podcast partnership strategy generates high-intent traffic; free tier reduces friction |
| Multi-tenancy bugs at launch | Medium | Thorough testing with 2–3 beta leagues before public launch; staged rollout |
| Clerk or Railway pricing changes | Low | Both have stable pricing; Railway can be replaced with standard Postgres/Node hosting |
| Stripe chargebacks / fraud | Low | Small transaction sizes; Stripe's built-in fraud protection sufficient at this scale |
| Competitor launches similar product | Low-Medium | First-mover advantage in a niche market; existing user base and brand equity |

# Immediate Next Steps

## 30 Days

- Design and validate multi-tenancy schema changes

- Build LeagueMembership model and commissioner invite flow

- Create waitlist landing page at a custom domain (survivorfantasyleague.com or similar)

- Begin Stripe integration and free tier feature flagging

## 60 Days

- Complete Season generalization and admin seeding tools

- Ship self-serve league creation + Stripe Checkout

- Beta test with 2–3 real commissioner signups (friends of friends)

- Finalize pricing page and onboarding UX

## 90 Days (Pre-Season 51 Launch)

- Public launch: Reddit + podcast outreach during cast announcement week

- ProductHunt launch day of or day after Season 51 premiere

- First revenue — goal: 25 paying Commissioner leagues

- Post-launch: rapid iteration on feedback from real commissioners

The foundation is already built. The goal now is to ship the SaaS wrapper around it as fast as possible so you're live before Season 51 creates demand.