CASTAWAY

Technical SaaS Migration Plan

survivor-fantasy → multi-tenant SaaS platform

March 2026  |  Internal Engineering Document

# 1. Migration Overview

This document outlines every technical change required to transform survivor-fantasy from a single-tenant, single-league app into Castaway — a multi-tenant SaaS platform supporting multiple leagues, multiple shows, and paying commissioners.

The core domain logic (scoring engine, draft system, tribe tracking, event derivation) is production-ready and does NOT need to change. The migration is a structural wrapper around existing functionality.

## The Core Problem

The app was built with a single League in mind. This assumption is baked into 28 places where db.league.findFirst() is called with no filtering. Every API route, auth check, and page assumes one global league. Multi-tenancy requires scoping every data access to a specific league, identified by the authenticated user's membership.

## Migration Approach

Rather than a big-bang rewrite, the migration is sequenced as four discrete sprints that can be shipped and tested independently. The existing league data is preserved as league_id = 'legacy' throughout.

| Sprint | Focus | Duration | Deliverable |
| --- | --- | --- | --- |
| 1 | Schema & Data Model | 5–7 days | Multi-tenant DB, passing tests |
| 2 | Auth & Routing | 4–5 days | League-scoped URLs, role system |
| 3 | Stripe & Onboarding | 4–5 days | Self-serve creation + payments |
| 4 | Show Generalization | 3–4 days | Show/Season models, admin seeding |

# 2. Schema Changes

The Prisma schema requires three categories of change: new models, modifications to existing models, and soft deprecations. The changes are additive — no existing data is deleted.

## 2.1  New Models

### Show

Top-level entity representing a reality TV show. Sits above Season. All show-specific terminology (e.g. 'tribe' vs 'house') lives here in future iterations.

model Show { id String @id @default(cuid()) slug String @unique // 'survivor', 'big-brother' name String // 'Survivor' description String? isActive Boolean @default(true) seasons Season[] createdAt DateTime @default(now()) }

### Season

Replaces the hardcoded 'Season 50' reference on League. Contestants are tied to a Season, not a League — multiple leagues can run on the same season's cast.

model Season { id String @id @default(cuid()) show Show @relation(fields: [showId], references: [id]) showId String number Int // 50, 51, etc. name String? // 'Season 50: Back to Basics' premiereDate DateTime? finaleDate DateTime? isActive Boolean @default(false) contestants Contestant[] leagues League[] createdAt DateTime @default(now()) @@unique([showId, number]) }

### LeagueMembership

Replaces the implicit 'user is in the league' assumption. A user can belong to multiple leagues with different roles. The COMMISSIONER role replaces the current ADMIN role for league-level permissions.

model LeagueMembership { id String @id @default(cuid()) user User @relation(fields: [userId], references: [id]) userId String league League @relation(fields: [leagueId], references: [id]) leagueId String role LeagueRole @default(PLAYER) joinedAt DateTime @default(now()) @@unique([userId, leagueId]) } enum LeagueRole { COMMISSIONER MODERATOR PLAYER }

### LeagueInvite

Replaces the inviteCode field on User. Invites are now league-scoped and can have expiry dates and usage limits.

model LeagueInvite { id String @id @default(cuid()) league League @relation(fields: [leagueId], references: [id]) leagueId String code String @unique @default(cuid()) maxUses Int? // null = unlimited usedCount Int @default(0) expiresAt DateTime? createdAt DateTime @default(now()) }

## 2.2  Modified Models

### League — additions

model League { // ... existing fields ... // NEW slug String @unique // URL-safe name: 'rodriguez-s51' season Season? @relation(fields: [seasonId], references: [id]) seasonId String? tier LeagueTier @default(FREE) stripeCustomerId String? stripePriceId String? paidUntil DateTime? memberships LeagueMembership[] invites LeagueInvite[] } enum LeagueTier { FREE COMMISSIONER COMMUNITY }

### Contestant — add seasonId

Contestants move from global to season-scoped. Multiple leagues can draft from the same contestant pool.

model Contestant { // ... existing fields ... season Season @relation(fields: [seasonId], references: [id]) seasonId String }

### Team — add leagueId

model Team { // ... existing fields ... league League @relation(fields: [leagueId], references: [id]) leagueId String }

### Draft — add leagueId

model Draft { // ... existing fields ... league League @relation(fields: [leagueId], references: [id]) leagueId String @unique }

## 2.3  Migration Strategy

A Prisma migration will add all new columns as nullable first, then a data migration script backfills the legacy league's data before applying NOT NULL constraints.

- Add new nullable columns + new models (additive migration — zero downtime)

- Run data migration: create Show(Survivor), Season(50), link existing League, set seasonId on all Contestants, create LeagueMembership for all existing Users

- Apply NOT NULL constraints once data is verified

- Remove deprecated inviteCode field from User in a follow-up migration

# 3. Auth & Routing Changes

## 3.1  League Context Pattern

The fundamental change is replacing the implicit 'there is one league' assumption with an explicit 'which league is this request for' pattern. Every request inside a league must resolve a league context.

Current pattern (28 occurrences to fix):

const league = await db.league.findFirst()

New pattern — league resolved from URL slug + membership check:

// lib/league-context.ts export async function requireLeagueMember(slug: string) { const { userId } = await auth() if (!userId) throw new UnauthorizedError() const membership = await db.leagueMembership.findFirst({ where: { league: { slug }, user: { clerkId: userId } }, include: { league: true } }) if (!membership) throw new ForbiddenError() return { league: membership.league, role: membership.role } } export async function requireCommissioner(slug: string) { const ctx = await requireLeagueMember(slug) if (ctx.role !== 'COMMISSIONER') throw new ForbiddenError() return ctx }

## 3.2  URL Structure Redesign

All league-scoped routes move under a [leagueSlug] dynamic segment. This enables multiple leagues to coexist and creates shareable, bookmarkable league URLs.

| Current URL | New URL |
| --- | --- |
| / | / |
| /leaderboard | /[leagueSlug]/leaderboard |
| /my-team | /[leagueSlug]/my-team |
| /contestants | /[leagueSlug]/contestants |
| /events/submit | /[leagueSlug]/events/submit |
| /simulation | /[leagueSlug]/simulation |
| /admin/* | /[leagueSlug]/admin/* |
| (new) | /create — league creation flow |
| (new) | /dashboard — user's leagues list |

## 3.3  Role System Changes

The global Role enum (ADMIN / MODERATOR / USER) is replaced by a two-level system: a platform-level role for Castaway super-admins, and a league-level role (LeagueRole) for per-league permissions.

| Role Level | Roles | Controls |
| --- | --- | --- |
| Platform (User.role) | SUPER_ADMIN, USER | Platform admin access, billing support |
| League (LeagueMembership.role) | COMMISSIONER, MODERATOR, PLAYER | League settings, event approval, draft management |

# 4. API Route Changes

## 4.1  Routes to Update

Every existing API route that calls db.league.findFirst() must be updated to accept a leagueSlug (from the URL or request body) and use requireLeagueMember() to resolve the league. There are 28 instances across 10 files.

| File | Change Required | Complexity |
| --- | --- | --- |
| api/league/route.ts | Accept leagueSlug param, scope to league | Low |
| api/league/scoring/route.ts | Scope to league | Low |
| api/league/game-settings/route.ts | Scope to league | Low |
| api/contestants/route.ts | Filter by league's seasonId | Low |
| api/events/route.ts | Filter by leagueId via GameEvent | Medium |
| api/game-events/route.ts | Add leagueId to create/filter | Medium |
| api/draft/route.ts | Scope to league's Draft record | Medium |
| api/scores/route.ts | Scope scoring calculation to league | Medium |
| api/tribe-memberships/bulk/route.ts | Scope to league | Low |
| api/season-readiness/route.ts | Scope to league's season | Low |

## 4.2  New API Routes

| Route | Method | Purpose |
| --- | --- | --- |
| api/leagues | POST | Create a new league (triggers Stripe Checkout) |
| api/leagues | GET | List leagues for current user |
| api/leagues/[slug] | GET / PATCH / DELETE | League CRUD |
| api/leagues/[slug]/members | GET / POST / DELETE | Membership management |
| api/leagues/[slug]/invites | POST | Generate invite links |
| api/webhooks/stripe | POST | Handle payment events |
| api/shows | GET | List available shows |
| api/shows/[showId]/seasons | GET | List seasons for a show |
| api/admin/shows | POST | Seed a new show (super-admin only) |
| api/admin/seasons | POST | Seed a new season + contestants |

# 5. Stripe Integration

## 5.1  Payment Flow

Payment is collected at league creation. The commissioner completes Stripe Checkout before the league is activated. This prevents free-riders and ensures payment before any data is created.

- User fills out league creation form (name, season, player cap, scoring settings)

- On submit, POST /api/leagues creates a pending League record and initiates a Stripe Checkout session

- User completes payment on Stripe-hosted checkout page

- Stripe webhook fires payment_intent.succeeded → POST /api/webhooks/stripe activates the league (sets paidUntil, tier)

- User is redirected to /[leagueSlug] — their new league is live

## 5.2  Stripe Objects

| Stripe Object | Purpose |
| --- | --- |
| Product: Commissioner Season | $49 one-time per season |
| Product: Community Season | $99 one-time per season |
| Customer | Created per commissioner, stored as League.stripeCustomerId |
| Checkout Session | Created at league activation, redirect flow |
| Webhook: payment_intent.succeeded | Activates league, sets paidUntil |
| Webhook: charge.dispute | Flag league for review |

## 5.3  Free Tier Enforcement

Free tier limits are enforced at the API level, not just in the UI. The following checks run on every relevant API call:

// lib/tier-gates.ts export async function checkPlayerCap(leagueId: string) { const league = await db.league.findUnique({ where: { id: leagueId }, include: { _count: { select: { memberships: true } } } }) const cap = league.tier === 'FREE' ? 4 : league.tier === 'COMMISSIONER' ? 16 : 50 if (league._count.memberships >= cap) throw new TierLimitError('Player cap reached') }

| Feature | Free | Commissioner / Community |
| --- | --- | --- |
| Max players per league | 4 | 16 / 50 |
| Custom scoring | No (defaults only) | Yes |
| Slack bot | No | Yes |
| Simulation engine | No | Yes |
| Multiple leagues | 1 | 1 / 3 |
| Public league | No | Yes |

# 6. Show Generalization

## 6.1  What Changes for Multi-Show Support

The core scoring and event system is already mostly show-agnostic — EventType and GameEventType enums describe game mechanics, not Survivor-specific concepts. The main changes are:

- Contestant model gains seasonId (already covered in schema changes)

- League creation flow adds a show/season picker instead of hardcoding Season 50

- Admin seeding tool can import contestants from JSON for any season

- UI terminology becomes configurable per show (e.g. 'tribe' vs 'alliance' vs 'team')

- Scoring event types that are Survivor-specific (IDOL_FIND, TRIBAL_COUNCIL) are tagged with a showId filter so they only appear in Survivor leagues

## 6.2  Season Seeding Tool

A new admin page at /admin/seasons/new allows super-admins to create a Season and import contestants via JSON upload. The contestant import schema:

{ showId: string, seasonNumber: number, seasonName: string, premiereDate: string, // ISO date contestants: [ { name: string, nickname?: string, imageUrl?: string, originalSeasons?: string // '13,16' for returning players } ] }

## 6.3  Launch Scope

For the Season 51 launch, only the Survivor show is implemented. The Show model, Season model, and admin seeding tool are built to support future shows — but no second show is shipped until Survivor is proven in production.

Big Brother Season 27 premieres Summer 2026. If Season 51 launch goes well, Big Brother is the natural second show — same elimination format, familiar to the same audience.

# 7. Sprint Plan & Sequencing

Total estimated effort: 16–21 engineering days (solo developer, focused). Target completion: 8–10 weeks before Season 51 premiere to allow 2–3 weeks of beta testing.

## Sprint 1 — Schema & Data Model (Days 1–7)

Goal: Multi-tenant database schema with zero data loss. All existing functionality continues to work on the legacy league.

- Add Show, Season, LeagueMembership, LeagueInvite models

- Add new fields to League, Contestant, Team, Draft

- Write and run data migration script (seed Show, Season, backfill seasonId, create memberships)

- Update db helper functions: replace findFirst() with findUnique({ where: { slug } })

- Update all 28 findFirst() call sites with league-context-aware equivalents

- Verify: all existing tests pass, existing league works normally

## Sprint 2 — Auth & Routing (Days 8–12)

Goal: League-scoped URLs, role-based access control, user dashboard.

- Implement requireLeagueMember() / requireCommissioner() helpers

- Restructure app router: move (dashboard) routes under [leagueSlug]

- Add /dashboard — user's league list page

- Update all admin/* routes to use requireCommissioner()

- Update middleware to handle league-scoped auth

- Verify: existing league works at /[slug]/*, all auth checks pass

## Sprint 3 — Stripe & Onboarding (Days 13–17)

Goal: Self-serve league creation with payment, free tier enforcement.

- Install and configure stripe Node SDK

- Create Stripe products + prices (Commissioner $49, Community $99)

- Build /create league creation wizard (name, season picker, player cap, scoring)

- Implement POST /api/leagues with Stripe Checkout session initiation

- Implement POST /api/webhooks/stripe (payment confirmation → league activation)

- Add tier-gates.ts with player cap and feature flag enforcement

- Update league join flow to use LeagueInvite codes

- Verify: end-to-end league creation + payment in Stripe test mode

## Sprint 4 — Show Generalization (Days 18–21)

Goal: Show/Season admin tools, league creation picks a season, Season 51 data ready.

- Build /admin/seasons/new — JSON contestant import tool

- Seed Survivor Show record + Season 51 placeholder

- Update league creation form to show season picker

- Implement /api/shows and /api/shows/[id]/seasons endpoints

- Smoke test full flow: create league on Season 51, draft contestants, score events

- Final QA pass with 2–3 beta commissioner leagues

# 8. Technical Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| 28 findFirst() sites introduce regressions | High | Comprehensive integration test suite before/after each sprint; feature flags to fall back to legacy path |
| Stripe webhook delivery failures | High | Idempotent webhook handler; retry logic; manual activation escape hatch for support |
| URL restructure breaks existing bookmarks | Medium | 301 redirects from old paths to /[legacySlug]/* during transition period |
| Data migration corrupts existing league | High | Full pg_dump backup before migration; dry-run migration against staging copy first |
| Clerk user sync breaks with new membership model | Medium | Clerk webhooks already handled; membership creation moves to Clerk user.created webhook handler |
| Railway costs spike with multiple leagues | Medium | Shared DB (single Postgres instance, all leagues) — no per-league DB instances; revisit if >200 active leagues |

# 9. Definition of Done

The migration is complete when all of the following are true:

## Functional

- A commissioner can create a new league end-to-end: signup → create → pay → invite → draft → score

- Two separate leagues can coexist with fully isolated data

- A free-tier league enforces the 4-player cap and disables premium features

- The legacy Season 50 league continues to work normally throughout

- Stripe test mode checkout completes and activates a league

## Technical

- Zero instances of db.league.findFirst() without a where clause remain in the codebase

- All API routes use requireLeagueMember() or requireCommissioner() for auth

- Prisma migrations are clean and reversible

- All existing Vitest unit tests pass

- All existing Playwright E2E tests pass (updated for new URL structure)

## Product

- castaway.app landing page is live with working waitlist form

- Season 51 contestant data is seeded and ready to draft

- At least 2 beta commissioner leagues have run a full draft in staging

- The public-facing product name is 'Castaway' with no Survivor branding in domain/product name